## Slide 1
AIDA Platform
Strategic Enhancement Roadmap 2026

## Slide 2
Agenda
1. Current State Overview
2. Enhancement Categories (4 Strategic Groups)
3. 3-Phase Roadmap (Q1-Q4 2026)
4. Key Metrics & Business Case
5. Next Steps & Success Criteria

## Slide 3
Current State: AIDA Platform
DEVELOP
APPROVE
DEPLOY
Platform Components:
Develop (Model Creation) | Model Store (Registry)
Deploy (Pipeline Orchestration) | Monitor (coming soon)
Auto Retraining (Champion-Challenger) | Last Mile Logging (Audit)
Current Pain Points:
⚠ Manual 9-step deployment process (5+ days per model)
⚠ No intelligent scheduling (quota management)
⚠ Limited model reusability (single-use models)
⚠ No multi-model support (chaining, ensembling)

## Slide 4
⚡ Group A: Developer Experience & Automation
5 Enhancements → Reduce manual effort by 70-80%
Agentic Modeling
Automate full pipeline: Develop → OMNI → Deploy
AIDA Chat
Conversational interface for status, discovery, help
Auto-Pipeline Creation
One-click deployment with auto-scaling
Intelligent Scheduling
Smart quota management for batch inference
Glide Agent
Auto-configure templates, columns, joins

## Slide 5
🎯 Group B: Model Accuracy & Performance
5 Enhancements → Improve predictive power & enable advanced ML
Auto Feature Selection
Scan MRMG registry, auto-select relevant features
Model Chaining
Multi-stage scoring: Model-A output → Model-B input
Ensemble Support
Combine predictions, select best/voted output (+3% accuracy)
Prompt Framework
Standardized LLM prompts with versioning & A/B testing
Enhanced Auto-Retraining
Drift-triggered retraining (not just scheduled)

## Slide 6
🔄 Group C: Operational Efficiency & Reusability
3 Enhancements → Reduce redundancy, maximize asset reuse (30-40% cost reduction)
Batch Model Hosting
Deploy batch models as live services, enable reuse
Knowledge Graph
Connect features → models → use cases → dependencies
Bring Your Model
Support PyTorch, TF, HuggingFace, custom models

## Slide 7
🛡️ Group D: Platform Extensibility & Governance
4 Enhancements → Future-proof architecture, compliance, enterprise readiness
Monitor Component
Real-time alerts for drift, performance, LML failures
LML Enhancements
Schema validation, compliance audit trails, retention policies
Discover Component
Unified model/use-case discovery with recommendations
Learn Component
ML education platform, best practices, tutorials

## Slide 8
Enhancement Grouping Summary
GROUP | COUNT | FOCUS | IMPACT
A: Dev Experience | 5 | Automation, Speed | 70-80% manual reduction
B: Accuracy | 5 | Predictive power | +3-5% accuracy
C: Efficiency | 3 | Reusability, cost | 30-40% cost reduction
D: Governance | 4 | Compliance, scale | Enterprise ready
Total: 17 Enhancements | 95 person-weeks | 9-month execution

## Slide 9
3-Phase Roadmap: Q1-Q4 2026
PHASE 1
Q1-Q2
Enable Self-Service
PHASE 2
Q2-Q3
Intelligent Automation
PHASE 3
Q3-Q4
Enterprise Ready
LML, Discover, Scheduling, Glide
+40% velocity
Monitor, Auto Feature Selection, Agentic, Chat
+60% velocity
Chat Full, Knowledge Graph, Bring-Your-Model
+80% velocity
↑ ML Engineer Velocity Increases ↑

## Slide 10
PHASE 1: Foundation (Q1-Q2 2026)
Goal: Reduce manual toil, empower self-service
LML Enhancements
Monitor Team
→ Compliance baseline
Discover (DocAI)
Rahul & Yan
→ Model searchability
Prompt Framework
TBD
→ LLM governance
Intelligent Scheduling
TBD
→ Cost optimization
Glide Agent
TBD
→ 6x faster config
📊 Deliverable: 80% deployment steps automated | Est. +40% User Velocity

## Slide 11
PHASE 2: Intelligence (Q2-Q3 2026)
Goal: Enable intelligent automation, advanced ML techniques
Monitor Component
Pranav/Monitor Lead
→ Real-time observability
Auto Feature Selection
TBD
→ 40% faster modeling
Agentic Modeling
TBD
→ Full automation
Model Chaining
Karthik (Deploy)
→ Multi-stage scoring
AIDA Chat MVP
TBD
→ Self-service support
📊 Agentic pipeline, feature selection, multi-model support | Est. +60% Velocity

## Slide 12
PHASE 3: Scale (Q3-Q4 2026)
Goal: Enterprise model hosting, full platform intelligence
Bring Your Model
AIDA Platform
→ Multi-framework support
Knowledge Graph
TBD
→ Dependency tracking
AIDA Chat Full
TBD
→ Full platform intelligence
Enhanced Auto-Retraining
TBD
→ Drift-triggered
Auto-Pipeline Creation
TBD
→ Complete automation
📊 Full Chat, Knowledge Graph, Multi-model hosting | Est. +80% Velocity

## Slide 13
Key Metrics: Tracking Success
KPI | CURRENT | TARGET | IMPROVEMENT
Time-to-Deploy | 5 days | 1 day | 80% faster 🚀
Manual Config Work | 60% | 10% | 5x productivity 📈
Model Reuse Rate | 5% | 30% | Reduce duplicates 🔄
Velocity Curve: Q0: 100% → Q1-Q2: +40% → Q2-Q3: +20% (60% total) → Q3-Q4: +20% (80% total)

## Slide 14
Business Case Summary
Strategic Benefits:
✓ 80% faster time-to-market for new ML models
✓ 5x improvement in ML engineer productivity
✓ 30-40% cost reduction via model reuse & efficiency
✓ Higher ML engineer satisfaction & retention
✓ Enterprise-grade governance & MRMG compliance
Investment: ~95 person-weeks | ROI: 6-9 months to breakeven | Ongoing savings: $800K-1.2M/year

## Slide 15
Success Criteria by Phase
PHASE 1
✓ Glide agent: 30min → 5min (6x speedup)
✓ LML compliance audit passes
✓ 30%+ adoption of intelligent scheduling
PHASE 2
✓ Agentic modeling enables 50% faster deploys
✓ AIDA Chat handles 25%+ of routine queries
✓ Model chaining used by 2+ use cases
PHASE 3

## Slide 16
Next Steps & Closing
1. Stakeholder Review – Present to platform leads
2. Team Assignment – Allocate owners for each block
3. Dependency Mapping – Sequence Phase 1 features
4. Resource Planning – Secure 7-8 engineers
5. KPI Dashboard – Track velocity metrics

## Slide 17
AIDA Platform 2026
Strategic Roadmap for ML Excellence