## Slide 1
C360
Enterprise Intelligence
Platform
2-Year Product Roadmap
2025 – 2026
From Foundation to Enterprise Scale
A phased journey across Data Foundation → Knowledge Graph →
Intelligence Stack → GenAI Copilot → Autonomous Decisions
Phase 1
Foundation & POC
Q1–Q2 2025
Phase 2
MVP Build-out
Q3–Q4 2025
Phase 3
Pilot & Scale
Q1–Q2 2026
Phase 4
Full Deployment
Q3–Q4 2026
Confidential · C360 Product Strategy

## Slide 2
2-Year Master Roadmap
Q1 2025 through Q4 2026 · 8 Quarters · 4 Phases
Q1 '25
Q2 '25
Q3 '25
Q4 '25
Q1 '26
Q2 '26
Q3 '26
Q4 '26
Data Foundation
CRM · KYC · Transactions · Fraud · OB ingestion
Ontology & KG Schema
Entity & relationship modelling
Graph build & enrichment
POC – Identity & Fraud
POC: Identity resolution + Fraud graph
MVP – Intelligence Stack
Layers 1-6: Identity → Journey → Fraud
GenAI Copilot Layer
Agent Assist · Inv. Copilot · NL Query
Customer Summary · GraphRAG · MCP
Enterprise Value Intel
NBA · CLV · Risk-Adj Profitability
Portfolio Opt · RL
Pilot & UAT
Pilot with 2 business domains · UAT
Security & Compliance
Ongoing: GDPR · SOC2 · Data Governance
Full Production Deploy
All 8 business apps · MLOps · SLA monitoring
Phase 1 · POC
Phase 2 · MVP
Phase 3 · Pilot
Phase 4 · Deploy

## Slide 3
PHASE 1
Foundation & Proof of Concept
Q1 – Q2 2025 · 6 Months
Objectives
Ingest 6 data sources: CRM, Transactions, KYC, Credit, Fraud, Digital Events
Define C360 ontology: Entity Models, Relationship Models, Business Vocabulary
Build initial Knowledge Graph with Customer, Account, Card, Transaction nodes
Stand up data pipeline infrastructure (Kafka, Spark, graph DB)
Establish data governance, GDPR & lineage frameworks
POC Deliverables
POC #1: Identity Resolution — 98%+ entity match rate across CRM & KYC
POC #2: Fraud Graph — real-time device–account–merchant network
POC #3: Customer 360 Profile — unified view across 3 systems
GraphDB schema validated for 10M+ entity scale
Security model: RBAC, data masking, audit logging in place
Success Criteria
98%+ identity match accuracy on test dataset
Graph query P99 < 200ms for 2-hop traversal
End-to-end pipeline latency < 5 min for batch; < 30s streaming
Sign-off from Fraud, KYC, and Risk domain owners
Architecture Review Board approval for Phase 2 build
🏁 MILESTONE: POC Sign-off & Phase 2 Go/No-Go Decision Gate · End of Q2 2025

## Slide 4
PHASE 2
MVP Build-out · Intelligence Stack
Q3 – Q4 2025 · 6 Months
①
Identity
Entity resolution, dedup, golden record across all sources
②
Relationship
Customer–Account–Card–Household graph linkages
③
Network / Graph
Merchant fraud rings, UBO chains, counterparty mapping
④
Predictive
ML models: churn, default, LTV, next-best-action scores
⑤
Journey
Multi-channel event sequencing, micro-segment triggers
⑥
Fraud
Real-time fraud scoring, case graph, network alerts
⑦
Enterprise Value
Risk-adjusted profitability, portfolio optimisation
⑧
GenAI
Embedding layer, RAG pipelines, LLM orchestration ready
MVP also delivers: Agent Assist Copilot · Customer Summary (GenAI) · Natural Language Query · API gateway for Business App integration · CI/CD & model registry
40%↓
Fraud false positives
25%↓
KYC review time
3x
Identity match speed
6
Domains integrated
🏁 MILESTONE: MVP Demo Day · Internal stakeholder review & business domain UAT sign-off · End of Q4 2025

## Slide 5
PHASE 3
Pilot, Hardening & Scaling
Q1 – Q2 2026 · 6 Months
Pilot Programme
🏦
Fraud + Servicing pilot
Live production traffic on 2 business apps. Real-time fraud graph with <50ms decision SLA.
🔍
Investigation Copilot UAT
10 fraud investigators using AI-assisted case management. Target: 40% case closure speed improvement.
📊
Customer Summary rollout
GenAI summaries for 500 relationship managers. NPS baseline established.
🔗
GraphRAG + MCP integration
LangGraph orchestration live. External data enrichment via Open Banking nodes.
🏗
Infrastructure hardening
HA/DR tested, horizontal pod autoscaling, 50M entity load test passed.
Scaling & Compliance
Data scale
Expand to Open Banking, Contact Centre, Merchant sources. 100M+ entity KG.
SOC 2 Type II audit
Complete audit readiness. Penetration testing. Data residency controls.
Model Governance
Model cards, drift detection, explainability reports for GDPR Art. 22.
MLOps pipeline
Automated retraining, shadow deployment, A/B champion-challenger.
Performance SLAs
99.9% uptime SLA signed. Observability stack: Grafana, OpenTelemetry.
Relationship Explainability
SHAP-based explanations on all credit & fraud decisions.
🏁 MILESTONE: Pilot Go-Live · 2 business domains live in production · Executive steering committee review · End of Q2 2026

## Slide 6
PHASE 4
Full Enterprise Deployment
Q3 – Q4 2026 · 6 Months
All 8 Business Applications → Production
Servicing
30% AHT reduction
Fraud
50% false positive ↓
Risk
25% model accuracy ↑
KYC / AML
40% review time ↓
Marketing
3x campaign ROI
Sales
25% conversion ↑
Credit
15% default rate ↓
Collections
20% recovery ↑
Deployment Completion Checklist
✅ All 8 Intelligence layers operational
✅ GenAI Copilot Layer: 6 capabilities live
✅ Enterprise Value Intelligence: NBA, CLV, RL
✅ GraphRAG · MCP · LangGraph orchestration
✅ Real-time streaming (< 30s end-to-end)
✅ MLOps: auto-retraining, champion-challenger
✅ SOC 2 Type II certified
✅ GDPR Art. 22 explainability compliant
✅ 99.9% uptime SLA, multi-region HA/DR
✅ Full observability: Grafana + OpenTelemetry
98%+
Entity match rate
50%↓
Fraud false positives
40%↓
KYC processing time
40%
Ops cost reduction
25%↓
Credit default rate
3x
Investigation speed

## Slide 7
Team Structure, Risks & Dependencies
Recommended Team
1
Engineering Lead
Platform architecture & tech governance
4
Data Engineers
Ingestion pipelines, KG schema, ontology
4
ML / AI Engineers
Intelligence layers, model training, RAG
2
Graph DB Specialists
Neo4j / TigerGraph, query optimisation
2
GenAI / LLM Engineers
Copilot, Agent Assist, LangGraph orchestration
3
Data Scientist
Feature engineering, model validation, explainability
2
Platform / MLOps
CI/CD, model registry, monitoring
1
Security & Compliance
GDPR, SOC2, RBAC, audit
1
Product Owner
Backlog, stakeholder mgmt, business alignment
Key Risks & Mitigations
High
Data quality gaps in source systems
Mitigation: Data profiling in Phase 1; quality gates before KG load
High
Graph DB performance at 100M+ scale
Mitigation: Load testing in Phase 3; index strategy & query cache layer
Medium
LLM hallucination in Copilot outputs
Mitigation: RAG with graph context; human-in-the-loop for high-stakes decisions
Medium
GDPR / regulatory approval delays
Mitigation: Legal review in Phase 1; DPO sign-off gating each phase
Medium
Stakeholder adoption resistance
Mitigation: Embedded change management; early pilot with power users
Low
Vendor / cloud lock-in
Mitigation: Cloud-agnostic GraphDB; abstraction layers over LLM providers

## Slide 8
From Data to
Autonomous Decisions
The C360 platform transforms raw enterprise data into a living knowledge
graph that powers real-time intelligence across every business domain.
Immediate Next Steps
01
Approve Phase 1 budget & team resourcing
Jan 2025
02
Select & procure Graph DB platform
Jan 2025
03
Identify 2 pilot business domain sponsors
Feb 2025
04
Complete data source access agreements
Feb 2025
05
Kick off Sprint 1: Ontology & KG schema
Mar 2025
24
months to full enterprise
C360 deployment
Phase 1 · POC
Q1–Q2 '25
Phase 2 · MVP
Q3–Q4 '25
Phase 3 · Pilot
Q1–Q2 '26
Phase 4 · Deploy
Q3–Q4 '26
C360 Enterprise Intelligence Platform · Confidential